## Slide 1: TaskFlow Development Kickoff
Build a mental model from React to PostgreSQL
TASKFLOW PROJECT

## Slide 2: Today’s Focus
01 | Architecture and learning goal | You
02 | Current implementation baseline | Codebase
03 | Scope and learning outcomes | You + Codex
04 | Roles and working model | You + Codex
05 | Milestones and risks | You + Codex
06 | Immediate next action | You

## Slide 3: One user action crosses four layers
Client pages own forms, loading, errors, and visible list state.
01
React UI
api.ts builds JSON requests and unwraps { data } responses.
02
Typed API
Routes validate input and choose each Prisma query.
03
Express
Prisma maps Project and Task records to PostgreSQL.
04
Data layer
TaskFlow runs as two processes: a Next.js client and an Express API. Prisma connects the API to PostgreSQL.

## Slide 4: Create project is the first vertical slice to master
Browser
API
Database
Validate request
POST /api/projects checks the project name.
Submit form
Trim fields, then call createProject().
Persist + render
Prisma create returns 201; React prepends the record.

## Slide 5: The UI is typed, but the data layer is not runnable yet
Client TypeScript check
Server compile blocker
React hooks lint error
PASS
1
1
Current baseline
Client TypeScript passes. Client lint reports one Effect error. Server typecheck stops at the missing generated Prisma client.

## Slide 6: Success means explaining the whole path
Trace the request
Follow UI event → fetch → route → Prisma → database → response.
Model the data
Read relations, constraints, migrations, and generated client types.
Manage React state
Handle loading, errors, Effects, races, and mutation updates.
Ship safely
Use validation, auth ownership, tests, and checks before delivery.

## Slide 7: Build depth before adding breadth
Master one vertical slice
end to end
Begin with project creation. Explain each value, type boundary, query, response, and state update before expanding the feature.
Now
Prisma schema, connection, migration, generated client, and working Project and Task CRUD.
Later
Authentication, ownership, tests, deployment, and advanced Next.js patterns.

## Slide 8: The working model keeps every change understandable
You
Write and reason about each feature. Approve every source, schema, config, or dependency change.
Repository
Installed types, local docs, schema, source, and command output decide what is true.
Codex
Trace behavior, explain contracts, propose the smallest change, and verify it after approval.
BUILDER
COACH
SOURCE

## Slide 9: Build capability in five deliberate stages
Foundation | CRUD | Reliability | Auth | Quality
React lifecycle + race safety
Tests + delivery checks
Authentication + ownership
Validation + error contracts
Project + task flows
Schema + migration

## Slide 10: Three risks can block learning when symptoms are isolated
Missing foundation
No schema, generated client, or DATABASE_URL currently makes server execution impossible.
Type drift
Client casts describe expected JSON, but runtime responses are not validated against those types.
Async state races
Effects can finish out of order or update stale state without clear ownership and cleanup.
DATA
REACT
CONTRACT

## Slide 11: Start with the Data Foundation
Schema, migration, generated client, working project flow
NEXT ACTION